MyPolicy

Unified Insurance Policy Management System

Product Requirements Document  •  v1.4  •  Updated Draft

Incorporates Management Scope Review & Technical Gap Analysis

| Product Name | MyPolicy — Unified Insurance Portfolio Portal |
| --- | --- |
| Version | v1.1 (Updated Draft — Post Management Review) |
| Status | In Review |
| Target Users | Retail Insurance Customers (B2C) + Insurer Partners (Upload Portal) |
| MVP Scope | see Section 4.1 |
| Document Owner | Kausik,Bhargav |
| Last Updated | [Date — TBD] |
| Stakeholders | Mentors,QA,Devops,Frontend,Backend,Business Analysts |
| Classification | RESTRICTED — Internal Use Only |

## Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v1.1 | [TBD] | [Author] | Initial draft — problem brief ingestion, core PRD structure |
| v1.1 | [TBD] | [Author] | Added B2C user focus, risks, compliance, NFRs, MVP scope table |

# 1. Why? — Objective

## 1.1 For the Business

- Eliminate data silos across insurers by building a centralised, metadata-driven ingestion engine that maps heterogeneous CSV/Excel data from multiple insurers to a unified schema using YAML/JSON configuration, with zero code changes required per new insurer onboarded.

- Reduce operational overhead for insurance aggregators and banks who currently rely on manual reconciliation to link customer identities across fragmented policy records from different providers.

- Establish a secure, OWASP-compliant, and DPDP Act 2023-aligned data platform with AES-256-GCM encryption, secrets management, and full input sanitisation — eliminating known security vulnerabilities identified in the management review.

- Enable config-driven insurer onboarding that reduces time-to-integrate per new insurer to under 2 business days, with no engineering deployment required per insurer.

- Create a differentiated, advisory-led B2C portal that drives customer engagement and creates future cross-sell opportunities while building long-term trust through accurate, transparent policy data.

## 1.2 For the Users

- Retail customers currently have no single place to view all their insurance policies across different insurers, forcing them to manage multiple portals, physical documents, and insurer communications manually.

- Customers lack visibility into whether their combined coverage is adequate, and have no mechanism to identify protection gaps proactively.

- Policy documents are complex; users need plain-language explanations of what each policy means for their financial wellbeing.

- Insurer operations teams need a secure, authenticated upload portal with audit history, file validation, and upload status tracking to replace the current manual and insecure data delivery process.

- All users require a platform they can trust — one that is reliably accurate, secure, always available, and never displays misleading fallback or mock data.

# 2. How Do We Measure Success?

## 2.1 Associated OKR / Goal

Objective: Build a secure, config-driven, and advisory-led insurance data platform that delivers a unified, trustworthy portfolio experience for B2C retail customers while maintaining OWASP and DPDP Act compliance from Day 1.

- KR 1: TBD

- KR 2: TBD

- KR 3: TBD

- KR 4: TBD.

- KR 5: TBD

- KR 6: TBD.

## 2.2 Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Insurer onboarding time (config-only) | TBD | Engineering deployment logs |
| Data ingestion success rate | TBD | Ingestion pipeline monitoring |
| Policy-to-customer mapping accuracy | TBD | QA sampling + audit logs |
| Customer login-to-portfolio view rate | TBD | Product analytics / funnel |
| Protection gap insight delivery | TBD | Session analytics |
| Customer CSAT | TBD | In-app post-session survey |
| Advisory content engagement | TBD | Click-through tracking |
| Portal uptime (business hours) | TBD | Infrastructure monitoring |
| Service layer test coverage | TBD | SonarQube dashboard |
| Security vulnerabilities at launch | TBD | Independent pen test report |
| Unmatched policies rate | TBD | Ingestion audit logs |

## 2.3 Guardrail Metrics

The following must not be negatively impacted by the MyPolicy launch. Regression in any triggers a rollback or freeze:

- Insurer partner SLAs: existing data sharing agreements must not be violated or disrupted.

- Customer PII security: zero data breaches or unauthorised access incidents. Any breach is a P0 rollback trigger.

- Data accuracy: policy details displayed must never contain errors that could mislead a customer about their coverage.

- Support ticket volume: must not increase by more than 15% in the first 30 days post-launch.

- Regulatory compliance: must not fall below baseline across IRDAI, DPDP Act 2023, and internal data governance standards.

# 3. Who Are the Users?

## 3.1 Personas(EXAMPLES)

Persona A: The Multi-Policy Holder (Primary B2C)

| Name / Profile | Arjun M., 38 — Salaried professional in Bengaluru, married with two children |
| --- | --- |
| Insurance held | Employer group health + individual term + parents' life policy (three different insurers) |
| Pain point | No consolidated view; receives policies by post/email across three insurers; unsure if family is adequately covered |
| Goal | One place to see all policies, understand total coverage, and identify gaps |
| Tech comfort | Moderate — uses mobile banking apps, comfortable with web portals |

Persona B: The Under-insured First-Timer (Secondary B2C)

| Name / Profile | Priya K., 27 — Freelancer in Mumbai, recently bought her first health policy |
| --- | --- |
| Insurance held | Single health policy; no term or life cover |
| Pain point | Does not understand what her policy covers; unaware of waiting periods or exclusions |
| Goal | Understand current coverage in plain language; identify if more protection is needed |
| Tech comfort | High — digital native, expects a mobile-first, app-like experience |

Persona C: Insurer Operations Analyst (B2B Upload Portal User)

| Name / Profile | Ravi S. — Insurance aggregator ops team, manages data ingestion |
| --- | --- |
| Role | Uploads insurer CSV files, monitors ingestion status, validates data quality |
| Pain point | Currently uploads files to an unauthenticated portal with no status tracking, no CSV preview, and no upload history |
| Goal | Secure login using company Username + PAN, with real-time job status, CSV preview, and a full audit trail of all uploads |
| Tech comfort | High — technical user; expects a professional dashboard, not a single-screen utility |

## 3.2 Problems We Are Solving

Needs

- A single trusted view of all insurance policies across providers, accessible from one secure login.

- Clear, plain-language explanations of what each policy covers and what it excludes.

- Proactive identification of coverage gaps relative to the customer's life stage and financial situation.

- A secure, auditable insurer upload portal that replaces the current unauthenticated, single-screen upload utility.

Problems

- Problem: Policy data exists in silos with no unified customer identity linking. The same customer may appear as different records across multiple insurer databases.

- Problem: The current insurer upload portal has no authentication, no file validation, no size limits, no upload history, and no CSV preview — creating critical data integrity and security risks.

- Problem: Backend PII encryption uses AES-256 ECB mode (deterministic, pattern-leaking) and stores JWT secrets in plain YAML. PAN is used directly as a login credential with no hashing.

- Problem: The ingestion pipeline is synchronous with no retry logic, no idempotency, and no quarantine for unmatched records — silently dropping policies that cannot be mapped.

- Problem: No customer exists where a retail user can see all their policies, understand their coverage, and identify gaps in one place.

Jobs to Be Done

- JTBD: When I log in, I want to see all my policies at a glance so I don't have to chase multiple insurer portals.

- JTBD: When I review my portfolio, I want to know if I am underinsured so I can take corrective action before a crisis.

- JTBD: When I upload a CSV, I want to preview it and see a job status so I know the data was processed correctly.

- JTBD: When I read my policy details, I want plain-language explanations so I can make informed financial decisions.

## 3.3 Research Basis

Note: No primary customer research data is currently available. The evidence below is industry-level and assumption-based. Conducting at least 10 customer interviews is strongly recommended before the design sprint.

- Insurance aggregators and banks have documented data silo challenges where customer identity is fragmented across insurer systems — stated as a known, unresolved gap by the commissioning institution.

- IRDAI's push for customer-centric delivery and India's NBFC-AA Account Aggregator framework validate systemic demand for unified insurance views.

- High call centre volumes around 'what does my policy cover' queries are a strong proxy signal for the UX comprehension gap the advisory layer addresses.

- The management review document confirms the insurer portal is currently unauthenticated and ships mock data — these are verified, not assumed, problems.

# 4. Solution

## 4.1 MVP Scope — V1 vs V2

All V1 features below are confirmed in scope. The table also defines what is explicitly out of scope to prevent scope creep.

| Feature | V1 — MVP (Confirmed) | V2 — Future Roadmap |
| --- | --- | --- |
| Metadata ingestion engine (config-driven, YAML/JSON) | YES — full scope | Extend to API-based insurer feeds & NBFC-AA |
| Customer portal + unified dashboard (web-first, B2C) | YES — full scope | Native mobile app (iOS / Android) |
| Coverage gap / protection insights (rule-based) | YES — full scope | ML-driven personalised recommendations |
| Human-readable advisory layer (static content) | YES — full scope | Dynamic AI-generated advisory + history tracking |
| Insurer upload portal with authentication | YES — secured upload portal | Analytics dashboard, batch upload, export reports |
| PII encryption AES-256-GCM/CBC + TLS 1.2+ | YES — mandatory pre-launch | Automated key rotation |
| Rate limiting + input sanitisation (OWASP) | YES — mandatory pre-launch | WAF integration |
| Testing: 80%+ coverage + load tests | YES — mandatory pre-launch | Continuous quality gate in CI/CD |
| Async ingestion pipeline + job tracking | YES — full scope | Event-driven (Kafka/RabbitMQ) at scale |
| CI/CD pipeline (GitHub Actions) | YES — pre-launch | Advanced deployment strategies (Blue/Green) |
| Policy document PDF download | NO — V1.5 (confirmed out of V1 scope) | V1.5 / V2 (S3/GridFS storage) |
| Push notifications (FCM) / email alerts | NO — out of scope V1 | V2 roadmap |
| B2B admin / ops portal | NO — out of scope V1 | V2 roadmap |
| Multilingual support (Hindi, Marathi) | NO — out of scope V1 | V2 roadmap |
| Offline caching / service worker | NO — out of scope V1 | V2 roadmap |
| Biometric authentication | NO — out of scope V1 | V2 roadmap |
| Claims filing / premium payment | NO — out of scope V1 | V2 roadmap |

## 4.2 Solution Architecture

MyPolicy V1 is a metadata-driven, end-to-end insurance policy management platform built across four integrated layers:

Layer 1 — Metadata Ingestion & Data Engineering

- Config-driven metadata engine (YAML/JSON) maps insurer-specific CSV/Excel headers to a central schema with zero code changes per new insurer.

- Automated data validation with a CSV validation stage providing row-level error reporting before any database writes.

- Idempotent ingestion: records are deduplicated using a composite key of policyNumber + insurerId. Re-running the pipeline must not create duplicate records.

- Async ingestion pipeline with job tracking: file uploads trigger an async processing job; the insurer portal displays real-time status (queued / processing / complete / failed).

- Unmatched policy records must not be dropped silently. All unmatched records are persisted to an unmatched_policies quarantine collection for ops team review.

- Retry logic with exponential backoff for all failed downstream service calls. Dead Letter Queue (DLQ) for messages that exhaust retries.

- Rule-based customer identity resolution engine linking policies to individuals using configurable combinations of mobile number, email ID, PAN, and date of birth.

Layer 2 — Security & Data Protection

- PII encryption at rest using AES-256-GCM or AES-256-CBC with a unique Initialisation Vector (IV) per record. AES-256 ECB mode is explicitly prohibited.

- All secrets (database credentials, JWT signing keys, third-party API keys) must be stored in an external secrets manager (HashiCorp Vault or AWS Secrets Manager). No hardcoded credentials or secrets in source code, YAML config files, or version control.

- JWT authentication must use asymmetric RS256 signing keys. Symmetric secrets stored in YAML are explicitly prohibited.

- All data in transit encrypted using TLS 1.2 minimum (TLS 1.3 preferred). Certificate pinning required in the Flutter frontend.

- All customer-facing API endpoints protected by rate limiting at the gateway layer (Spring Cloud Gateway / Bucket4j). The upload endpoint must be rate-limited per insurer per time window.

- All ingested data validated and sanitised before database writes to prevent NoSQL injection. Direct insertion of raw CSV field values into MongoDB is prohibited (OWASP Top 10 compliance mandatory).

- PAN must never be used as a login credential. Customer authentication uses OTP-based login. Passwords (where applicable) must be hashed using BCrypt with a minimum cost factor of 12.

- PAN numbers must be masked in all UI display (show last 4 characters only) and must never appear in application logs.

Layer 3 — B2C Customer Portal (Frontend)

- Secure OTP-based authenticated login portal. Persistent login session with flutter_secure_storage for JWT token storage. Auto-logout after 15 minutes of inactivity.

- Unified Portfolio Dashboard: all linked Life, Health, and Term policies from all mapped insurers in one view. Real API data only — mock/fallback policy data must never be displayed to users.

- Coverage Insights Module: visual summary of Sum Insured, Waiting Periods, and Policy Limits, highlighting protection gaps against defined benchmarks.

- Human-Readable Advisory Layer: plain-language explanations of each policy type and its significance, triggered by coverage parameters. All advisory copy reviewed by a qualified insurance advisor before launch.

- Global state management using Riverpod or Provider (raw setState() usage prohibited for business logic). GoRouter for navigation. Dio as HTTP client.

- Environment configuration via .env / dart-define (hardcoded URLs and localhost references prohibited in any build). API base URL must point to the BFF layer.

- Global error handling replacing SnackBar-only approach. Users must see meaningful error states, never blank screens or misleading mock data on API failure.

- WCAG 2.1 Level AA accessibility compliance. Screen reader support required.

Layer 4 — Insurer Upload Portal

- Insurer portal authentication uses Username + PAN Number as credentials, unique per insurer account. Unauthenticated upload requests must be rejected with a 401 response. PAN used here is the insurer's registered business PAN, not a customer PAN.

- CSV/XLSX file type validation and 50MB size limit enforced before upload. Unsupported formats and oversized files are rejected with clear error messages.

- CSV preview displayed to the insurer before final submission, allowing data verification before ingestion.

- Upload history log providing a full audit trail of all uploads per insurer (filename, timestamp, status, row count, error summary).

- Real-time upload progress bar for large files. Upload status tracking (queued / processing / complete / failed).

- Data quality report generated post-ingestion showing match rate, row-level errors, and unmatched record count.

- Responsive layout supporting all screen sizes. Drag-and-drop upload in addition to file picker.

## 4.3 Alternatives Considered

| Alternative | Pros | Cons | V1 Decision |
| --- | --- | --- | --- |
| Manual ETL scripts per insurer | Ships fast for known formats | Breaks on format change; O(n) cost | Rejected |
| Off-the-shelf iPaaS (e.g. MuleSoft) | Proven, low custom code | High cost; vendor lock-in; overkill | Rejected for V1 |
| Account Aggregator (NBFC-AA) API | Regulatory alignment | Complex licensing; not all insurers onboarded | V2 roadmap |
| MyPolicy Metadata Engine (Chosen) | Config-only onboarding; full control | Upfront schema design investment | CHOSEN — MVP |

# 5. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AES-256 ECB encryption in current build leaks PII patterns | High | High | Immediate: switch to AES-256-GCM with per-record IV before any production deployment. Block release until resolved. |
| Hardcoded credentials and JWT secret in YAML files | High | High | Immediate: migrate all secrets to HashiCorp Vault or AWS Secrets Manager. Block release until resolved. |
| Insurer upload portal has no authentication | High | High | Immediate: add insurer-specific auth before any external insurer is onboarded. This is a P0 pre-launch blocker. |
| PAN used as login password with no hashing | High | High | Immediate: implement BCrypt hashing (cost factor 12+). PAN restricted to identity resolution only. P0 blocker. |
| Zero test coverage across backend and frontend | High | High | P1 blocker: 80% service-layer coverage required before production release (JaCoCo/SonarQube). Frontend widget tests required. |
| Ingestion pipeline drops unmatched policies silently | Medium | High | Implement unmatched_policies quarantine collection. Add ops review queue. Track unmatched rate as a success metric. |
| Insurer changes file format mid-cycle, breaking ingestion | Medium | High | Config-driven engine requires only a YAML update. Establish format-change notification SLA in insurer data agreements. |
| Customer does not trust a third-party aggregator with policy data | High | High | Invest in trust UX: transparent consent flow, IRDAI badge display. Validate in user research pre-launch. |
| No rate limiting creates DDoS / abuse surface on upload endpoint | High | Medium | Implement rate limiting at API gateway layer (Bucket4j) as a pre-launch requirement. |
| Advisory content is inaccurate or misleading | Medium | High | All advisory copy signed off by a qualified insurance advisor and legal before launch. No AI-generated content in V1. |
| Coverage gap benchmarks miscalibrated for Indian market | Medium | Medium | Benchmark logic reviewed by insurance domain expert. Add disclaimer that analysis is indicative, not financial advice. |
| Synchronous pipeline degrades portal performance under load | Medium | Medium | Async ingestion with job tracking in V1. Event-driven architecture (Kafka) planned for V2. |

# 6. Compliance & Legal

## 6.1 Regulatory Framework

- DPDP Act 2023: Mandates explicit, informed, purpose-limited customer consent before collecting, storing, or processing policy data. A granular consent framework (per insurer, per data type, revocable at any time) and privacy notice must be designed and reviewed by Legal before launch.

- IRDAI Data Guidelines: Govern how insurer data can be shared with third-party aggregators. All data sharing agreements must comply with IRDAI's data localisation and customer notification requirements.

- IT Act 2000 & Amendments: Applicable to electronic records, data security obligations, and liability for data breaches involving customer financial information.

- OWASP Top 10: Full compliance is mandatory at launch, verified by an independent penetration test. No launch without a satisfactory pen test report.

## 6.2 Security Requirements (Updated from Management Review)

| Requirement | Specification | Priority |
| --- | --- | --- |
| Encryption at rest | AES-256-GCM or AES-256-CBC with unique IV per record. ECB mode prohibited. | P0 — Blocker |
| Encryption in transit | TLS 1.2 minimum; TLS 1.3 preferred. Certificate pinning in Flutter frontend. | P0 — Blocker |
| Secrets management | All credentials via HashiCorp Vault / AWS Secrets Manager. Zero hardcoded secrets in code or config. | P0 — Blocker |
| JWT signing | Asymmetric RS256 keys only. Symmetric YAML-stored secrets prohibited. | P0 — Blocker |
| Authentication | OTP-based login. PAN prohibited as a password. BCrypt hashing (cost factor 12+) for any stored credentials. | P0 — Blocker |
| Rate limiting | All public API endpoints rate-limited at gateway layer per user/insurer per time window. | P0 — Blocker |
| Input sanitisation | All ingested data validated and sanitised. NoSQL injection prevention mandatory. | P0 — Blocker |
| Insurer portal auth | Username + PAN Number credentials per insurer. Unauthenticated uploads rejected (401). PAN here refers to the insurer's registered business PAN. | P0 — Blocker |
| PAN display masking | PAN masked in all UI (last 4 chars only). PAN must never appear in logs. | P0 — Blocker |
| Token storage (Frontend) | JWT stored in flutter_secure_storage. Static variable storage prohibited. | P0 — Blocker |
| Hardcoded credentials (Frontend) | Zero hardcoded OTPs, credentials, or mock accounts in frontend source. | P0 — Blocker |
| Data localisation | All customer data stored in India-resident cloud regions (IRDAI requirement). | P1 |
| Pre-launch pen test | Independent security vendor pen test mandatory. No launch without satisfactory report. | P0 — Blocker |

## 6.3 Consent & Data Usage

- Customers must provide explicit opt-in consent before MyPolicy aggregates policy data from any insurer. Consent must be granular and revocable at any time.

- Advisory content must include a clear disclaimer that it is informational only and does not constitute financial or insurance advice.

- Data retention policy must be defined and reviewed by Legal: how long is customer data retained after account deletion?

# 7. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Portal page load time (P95) | < 3 seconds on a 4G mobile connection |
| API response time (P95) | < 800ms for all portal data fetch calls |
| Portal uptime (business hours) | >= 99.5% monthly |
| Data freshness | Policy data refreshed at least once every 24 hours from insurer sources |
| Maximum ingestion file size | 50MB per insurer CSV/Excel file |
| Concurrent users (V1 launch) | Up to 10,000 concurrent authenticated sessions |
| Auth session timeout | Auto-logout after 15 minutes of inactivity |
| Encryption (at rest) | AES-256-GCM or AES-256-CBC with unique IV per record. ECB prohibited. |
| Encryption (in transit) | TLS 1.2 minimum; TLS 1.3 preferred |
| Browser support | Latest 2 versions of Chrome, Safari, Firefox, Edge |
| Mobile responsiveness | Fully responsive; mobile browser is primary V1 form factor |
| Accessibility | WCAG 2.1 Level AA compliance |
| Audit logging | All data access and admin actions logged and retained for 12 months |
| Pagination | All list endpoints must support pagination (?page=0&size=20) |
| Caching | Read-heavy endpoints cached via Redis with defined TTL |
| Database indexes | Indexes required on customerId, policyNumber, refCustItNum before go-live |
| Idempotency | Ingestion pipeline idempotent: deduplication on policyNumber + insurerId composite key |
| Retry logic | Exponential backoff on failed downstream calls; DLQ after retry exhaustion |
| State management (Frontend) | Riverpod or Provider. Raw setState() prohibited for business logic. |
| HTTP client (Frontend) | Dio. Standard http package prohibited. |
| Token storage (Frontend) | flutter_secure_storage. Static variable storage prohibited. |
| Environment config (Frontend) | All URLs via .env / dart-define. Hardcoded URLs and localhost prohibited. |
| Navigation (Frontend) | GoRouter. Navigator.push prohibited for route management. |
| Mock data (Frontend) | Zero mock/fallback policy data displayed to users on API failure. |
| Service layer test coverage | >= 80% (JaCoCo + SonarQube) |
| Unit tests | JUnit 5 + Mockito for all service-layer classes |
| Integration tests | Testcontainers + MongoDB for all ingestion flows |
| Contract tests | Spring Cloud Contract or Pact for all inter-service APIs |
| Load tests | JMeter or Gatling stress tests mandatory pre-launch |
| Frontend tests | Widget tests + integration tests required for both HDFC UI and Insurer Portal |
| OWASP compliance | Zero OWASP Top 10 vulnerabilities at launch (verified by pen test) |
| CI/CD | GitHub Actions pipeline covering build, test, and deploy stages |
| Environment separation | Spring profiles for dev / staging / prod. No config shared across environments. |
| Docker | Multi-stage builds with distroless base images |
| Centralised logging | ELK Stack or Loki + Grafana |
| Distributed tracing | Micrometer + Zipkin or Jaeger |
| Circuit breakers | Resilience4j on all inter-service calls |
| Monitoring | Prometheus + Grafana with alerting on ingestion failures and portal errors |
| Health endpoint | Aggregated health endpoint exposed via BFF layer |
| Disaster recovery | Documented backup and DR plan. RTO and RPO to be defined with Engineering. |
| Single source of truth | Dual data store pattern prohibited. Maintain single authoritative database. |
| API Gateway | Spring Cloud Gateway separated from BFF layer |

# 8. Dependencies

## 8.1 Open Questions

- What regulatory framework governs storage and processing of combined PII across multiple insurers under DPDP Act 2023? Legal sign-off required before consent flow design.

- How will protection gap benchmarks be defined and calibrated for the Indian retail customer? Who is the domain expert or external advisor who will own this logic?

- What is the minimum number of insurer data sources required for a meaningful MVP launch? (3 is proposed — needs stakeholder alignment.)

- Should policy document PDF download be promoted from V1.5 to confirmed V1 scope? Currently confirmed as V1.5 — revisit if customer research reveals strong demand before engineering sprint planning.

- Who owns data quality SLAs when an insurer delivers a malformed or incomplete file? Must be defined in the data agreement before engineering builds the error-handling flow.

- What is the data retention policy for customer data after account deletion? Requires legal sign-off.

- Will there be a soft launch / beta with a limited customer cohort before full launch? If so, what are the criteria?

- What RTO and RPO targets are acceptable for the disaster recovery plan?

## 8.2 Infrastructure Requirements

- Cloud hosting on an approved India-resident region provider (AWS) with separate environments for Dev, QA, Staging, and Production.

- Managed relational database (AWS RDS) with AES-256 encryption at rest enabled by default.

- Cloud object storage (S3) with event-triggered function for incoming insurer CSV/Excel file processing.

- External secrets manager:AWS Secrets Manager. Required for all credentials, JWT keys, and third-party API keys.

- Redis cache for read-heavy portal endpoints with defined TTL per endpoint.

- Message queue (SQS / RabbitMQ) for async ingestion pipeline job management and Dead Letter Queue handling.

- API gateway (Spring Cloud Gateway, separated from BFF) with TLS termination, rate limiting, and request logging.

- Centralised logging: ELK Stack or Loki + Grafana.

- Distributed tracing: Micrometer + Zipkin or Jaeger.

- Monitoring and alerting: Prometheus + Grafana with defined alert thresholds.

- CDN for static portal assets to ensure < 3s P95 page load on 4G mobile.

- IAM with role-based access controls separating customer, insurer, ops, and engineering access tiers.

## 8.3 Budget Approvals Required

- Cloud infrastructure: compute, storage, managed database, Redis, message queue, CDN — cost sizing exercise required from Engineering.

- Secrets manager licensing (AWS Secrets Manager) — recurring operational cost.

- Pre-launch independent penetration test and security audit — vendor selection and budget from InfoSec.

- UX design and user research: minimum 10 customer interviews and usability testing round — Design / Product budget.

- Legal review: DPDP Act compliance, insurer data agreement templates, advisory disclaimer review.

- SMS OTP gateway: recurring per-session cost — volume estimate required from Engineering.

Note: Specific budget figures are not defined in this version. All line items require Finance and Engineering lead input before final approval.

## 8.4 Partner Support

- Insurer data partnerships: Formal data sharing agreements with a minimum NUMBER OF insurers. Contracts must define file format, delivery frequency, data quality SLAs, and breach notification obligations.

- PAN verification API: NSDL or UIDAI-aligned identity verification for PAN-based customer matching.

- SMS OTP gateway: MSG91, Twilio India, or equivalent with 99.9% delivery SLA.

- Email verification service: for email-based identity resolution during policy mapping.

- Account Aggregator (NBFC-AA): V2 roadmap. Evaluate Finvu, CAMS FinServ, Onemoney for regulatory-compliant data fetching.

## 8.5 Internal Dependencies

Technology

- Backend Engineering: Metadata engine, async ingestion pipeline, identity resolution, REST API, encryption implementation, rate limiting, secrets migration.

- Frontend Engineering: B2C portal (Flutter web), insurer upload portal, state management migration (Riverpod), secure token storage, GoRouter navigation, global error handling.

- Data Engineering: Central schema design, database indexes, validation framework, Redis caching layer, idempotency logic.

- DevOps / Platform: GitHub Actions CI/CD, Spring profiles, multi-stage Docker builds, Prometheus + Grafana, ELK/Loki, distributed tracing, DR plan.

Design

- UX/UI Design: B2C portal wireframes, insurer portal dashboard design, coverage gap visualisation, advisory UX, consent and onboarding screens.

- Content Design: Plain-language advisory copy for each policy type. Insurance advisor review mandatory before development.

Other Teams

- Legal & Compliance: DPDP Act 2023 review, IRDAI data handling obligations, insurer data agreements, PII consent framework, advisory disclaimer sign-off.

- Information Security: Encryption standards approval (AES-256-GCM mandate), secrets management architecture, pen test coordination. Note: InfoSec sign-off required on insurer portal authentication model (Username + PAN) before launch — PAN is semi-public and carries risk as a credential secret.

- Insurer Partnerships: Data sharing agreement negotiation with minimum 3 V1 partners.

- Customer Support: Portal feature training, FAQ preparation, readiness planning for post-launch query volume.

# 9. Assumptions

These are stated assumptions underpinning this PRD. If any assumption changes, the affected sections must be reviewed and updated before development continues.

| # | Assumption | Section Affected | Risk if Wrong |
| --- | --- | --- | --- |
| A1 | A minimum of 3 insurer partners will be available and contractually ready to share data at V1 launch. | 4.1, 8.1, 8.4 | MVP launch may be delayed or limited in value if fewer than 3 insurers onboard in time. |
| A2 | Flutter web is the correct frontend platform for the B2C portal based on existing codebase investment. | 4.2 Layer 3 | Platform may need to be re-evaluated if mobile-first data shows Flutter web underperforms on target devices. |
| A3 | Retail customers will trust a third-party aggregator portal with their insurance data given appropriate consent UX and IRDAI branding. | 3.1, 3.3, 5 | Low trust adoption would require significant repositioning of the product experience. |
| A4 | The protection gap benchmarks (income multiples, life stage) are appropriate for the Indian retail customer segment being targeted. | 4.2 Layer 3 | Miscalibrated benchmarks would render the advisory layer misleading and create legal/reputational risk. |
| A5 | DPDP Act 2023 and IRDAI compliance obligations apply to this product and require explicit customer consent before data aggregation. | 6.1, 6.3 | If legal review concludes differently, the consent flow design may need restructuring. |
| A6 | The insurer portal authentication model (Username + PAN Number) will receive InfoSec sign-off. PAN used here is the insurer's registered business PAN. | 4.2 Layer 4, 6.2 | If InfoSec rejects this model, an alternative (API key or OTP) must be scoped before engineering begins the portal. |
| A7 | Cloud infrastructure will be provisioned in India-resident regions satisfying IRDAI data localisation requirements. | 5.2, 6.2 | Non-compliant region selection would require data migration before launch. |
| A8 | Advisory content can be prepared and reviewed by a qualified insurance advisor within the V1 development timeline. | 4.2 Layer 3, 6.3 | Delayed advisor review would block the advisory layer from launching in V1. |
| A9 | The inferred NFRs (99.5% uptime, 10,000 concurrent sessions, <3s page load) are acceptable to engineering and Finance after sizing. | 7 | If infrastructure costs are prohibitive, some NFR targets may need renegotiation. |
| A10 | No primary user research is required before V1 design sprint begins. Research will be conducted post-launch as a V1.5 input. | 3.3 | If this assumption is wrong, design decisions may not reflect actual user behaviour and may require rework. |

# 10. Out of Scope — V1

The following are explicitly excluded from V1. Any request to include these during development must go through a formal scope change process with Product, Engineering, and stakeholder sign-off.

| Feature / Capability | Reason for Exclusion | Target Version |
| --- | --- | --- |
| Policy document PDF download | Requires S3/GridFS storage infrastructure not in V1 budget scope. Confirmed V1.5 candidate. | V1.5 |
| Push notifications (FCM) and email alerts | Notification infrastructure adds scope and cost. Defer until portal adoption is established. | V2 |
| B2B admin / operations portal | Internal tooling for ops team. V1 focuses on B2C customer value and insurer upload portal only. | V2 |
| Multilingual support (Hindi, Marathi, others) | i18n framework adds development overhead. English-first launch with language expansion post-PMF. | V2 |
| Offline caching / service worker | Adds PWA complexity. V1 is an online-only web experience. | V2 |
| Biometric authentication (fingerprint, Face ID) | Platform-level feature requiring native mobile app. Not available in Flutter web. | V2 (Mobile app) |
| Claims filing and tracking | Complex insurer API integration. Separate product workstream required. | V2 |
| Premium payment processing | Requires payment gateway integration and RBI compliance. Out of scope for V1. | V2 |
| Account Aggregator (NBFC-AA) integration | Licensing complexity and incomplete insurer AA onboarding. Planned for V2. | V2 |
| ML-based advisory personalisation | Static rule-based advisory ships in V1. ML engine requires training data from V1 usage. | V2 |
| Advisory history tracking and trend analysis | Requires historical data accumulation. V1 is the data collection phase. | V2 |
| Dark mode | UI polish feature. Not a V1 priority. | V2 |
| Policy comparison tool | Out of initial scope. Evaluate based on user feedback post-launch. | V2 |
| Insurer analytics dashboard (match rate, ingestion stats) | Listed in management review as V2. Insurer portal V1 covers upload + history only. | V2 |

# 11. Acceptance Criteria

Each feature is considered complete only when all acceptance criteria below are met and verified by QA. These are the minimum bars for each feature to be included in the V1 release.

## 11.1 Metadata Ingestion Engine

| # | Criterion | Verification Method |
| --- | --- | --- |
| AC-01 | A new insurer CSV format can be onboarded by updating only the YAML/JSON metadata config file with zero code changes or new deployments. | QA test: add a new insurer config and run ingestion end-to-end without any code deployment. |
| AC-02 | 98% or more of records from a well-formed insurer file pass validation on the first ingestion run. | QA test: ingest a 10,000-row test file from each V1 insurer partner; measure validation pass rate. |
| AC-03 | Re-ingesting the same file twice produces no duplicate policy records in the database (idempotency). | QA test: ingest the same file twice; assert record count is identical after both runs. |
| AC-04 | Records that cannot be matched to a customer are stored in the unmatched_policies collection and do not appear in any customer portal view. | QA test: submit a file with known unmatched records; verify they appear in quarantine collection only. |
| AC-05 | A failed downstream service call is retried with exponential backoff and routed to the DLQ after retry exhaustion, without crashing the pipeline. | QA test: simulate a downstream service failure; verify retry behaviour and DLQ routing in logs. |
| AC-06 | Each ingestion job produces a row-level validation report showing pass, fail, and unmatched counts. | QA test: ingest a file with deliberate errors; verify the report accurately reflects row-level outcomes. |

## 11.2 Security Requirements

| # | Criterion | Verification Method |
| --- | --- | --- |
| AC-07 | All PII fields in the database are encrypted using AES-256-GCM or AES-256-CBC with a unique IV per record. ECB mode produces no records in the database. | InfoSec review: inspect encryption implementation; verify IV uniqueness in a sample of database records. |
| AC-08 | No credentials, JWT secrets, API keys, or database passwords appear in source code, YAML config files, or version control history. | Security scan: run a secrets detection tool (e.g. GitLeaks) against the full repository. Zero findings required. |
| AC-09 | The upload endpoint rejects more than [N] requests per insurer per minute with a 429 response. | QA test: send requests above the rate limit threshold; verify 429 responses and no successful uploads above limit. |
| AC-10 | Submitting a CSV with NoSQL injection payloads in field values does not result in any unintended database operations. | Pen test: submit injection payloads in all CSV field types; verify clean sanitisation with no database side effects. |
| AC-11 | The insurer upload portal rejects any file upload request that does not include valid Username + PAN credentials with a 401 response. | QA test: attempt upload without credentials, with wrong credentials, and with valid credentials; verify 401, 401, and 200 respectively. |
| AC-12 | Independent penetration test returns zero OWASP Top 10 findings before go-live. | Pre-launch: satisfactory pen test report from approved vendor on file. |

## 11.3 B2C Customer Portal

| # | Criterion | Verification Method |
| --- | --- | --- |
| AC-13 | A customer can log in using OTP, view all their linked policies from all mapped insurers in a single dashboard, and log out successfully. | QA end-to-end test: run login-to-portfolio-view-to-logout flow for a test customer with policies from 3 insurers. |
| AC-14 | The dashboard displays only real API data. If the API call fails, the user sees a meaningful error state. No mock or fallback policy data is ever rendered. | QA test: simulate API failure; verify error state is displayed and no mock data appears in DOM. |
| AC-15 | The portal auto-logs out the user after 15 minutes of inactivity and requires re-authentication. | QA test: leave the session idle for 15 minutes; verify automatic logout and redirect to login screen. |
| AC-16 | JWT token is stored using flutter_secure_storage and is not accessible via browser developer tools or JS console. | Security test: authenticate, then inspect memory and browser storage via dev tools; verify token is not accessible. |
| AC-17 | The coverage insights module correctly identifies and displays at least one protection gap for a test customer who is demonstrably underinsured against defined benchmarks. | QA test: use a test customer with known coverage gaps; verify the module surfaces the correct gap indicators. |
| AC-18 | PAN numbers are masked in all UI views showing last 4 characters only (e.g. XXXXXXX1234). PAN does not appear in any browser network request logs. | QA test: inspect all UI screens and browser network tab for any unmasked PAN exposure. |
| AC-19 | The portal achieves a P95 page load time of under 3 seconds on a simulated 4G connection. | Performance test: run Lighthouse or equivalent on production-equivalent environment with 4G throttling. |
| AC-20 | The portal passes WCAG 2.1 Level AA automated accessibility checks with zero critical failures. | Automated scan: run axe or equivalent accessibility scanner against all portal screens. |

## 11.4 Insurer Upload Portal

| # | Criterion | Verification Method |
| --- | --- | --- |
| AC-21 | An authenticated insurer can upload a valid CSV file, see a real-time job status update, and view the completed upload in their history log. | QA end-to-end test: full upload flow from login to history confirmation. |
| AC-22 | The portal rejects files larger than 50MB and non-CSV/XLSX file types before upload, displaying a clear error message. | QA test: attempt upload of a 51MB file and a .pdf file; verify rejection and error messages. |
| AC-23 | A CSV preview is displayed to the insurer before they confirm submission, showing at least the first 10 rows and column headers. | QA test: select a valid CSV file; verify preview renders correctly before submission button is available. |
| AC-24 | Every upload attempt is recorded in the upload history log with filename, timestamp, insurer ID, status, row count, and error summary. | QA test: perform 5 uploads (mix of success and failure); verify all 5 appear correctly in history log. |
| AC-25 | A data quality report is generated and accessible after each completed ingestion, showing match rate, error row count, and unmatched record count. | QA test: ingest a file with known errors and unmatched records; verify report values match expected counts. |

## 11.5 Testing & Quality Gate

| # | Criterion | Verification Method |
| --- | --- | --- |
| AC-26 | Service layer unit test coverage is 80% or higher as measured by JaCoCo, reported in SonarQube. | CI gate: JaCoCo report in GitHub Actions pipeline; build fails below 80% coverage. |
| AC-27 | All inter-service API contracts are verified by Spring Cloud Contract or Pact tests. Zero contract violations in CI. | CI gate: contract test suite runs on every pull request; merge blocked on any failure. |
| AC-28 | JMeter or Gatling load test results confirm the system sustains 10,000 concurrent sessions with API P95 response time under 800ms. | Pre-launch load test: run against staging environment; results reviewed by Engineering lead. |
| AC-29 | Both the HDFC Customer UI and Insurer Portal have widget and integration test suites with zero failing tests in CI. | CI gate: frontend test suites run on every pull request; merge blocked on any failure. |

# 12. Timeline & Release Plan

All dates, sprint durations, and milestones below are placeholders to be confirmed after sprint planning discussions with Engineering, Design, and stakeholder leads. Update this section before the PRD is submitted for final sign-off.

## 12.1 Key Milestones

| Milestone | Target Date | Owner | Status |
| --- | --- | --- | --- |
| PRD Final Sign-off | [DATE TBD] | [Product Manager] | Pending |
| Security remediation complete (P0 blockers) | [DATE TBD] | [Engineering Lead] | Pending |
| Design sprint kickoff | [DATE TBD] | [UX Lead] | Pending |
| Wireframes complete & approved | [DATE TBD] | [UX Lead] | Pending |
| Sprint 1 start | [DATE TBD] | [Engineering Lead] | Pending |
| Alpha build (internal) | [DATE TBD] | [Engineering Lead] | Pending |
| Beta launch (limited cohort) | [DATE TBD] | [Product Manager] | Pending |
| Independent penetration test | [DATE TBD] | [InfoSec Lead] | Pending |
| Legal & Compliance sign-off | [DATE TBD] | [Legal Lead] | Pending |
| V1 Production launch | [DATE TBD] | [Product Manager] | Pending |
| Post-launch review (30 days) | [DATE TBD] | [Product Manager] | Pending |

## 12.2 Sprint Plan

Sprint breakdown, ticket assignments, and sprint goals to be defined by Engineering Lead after PRD sign-off. Populate the table below after sprint planning.

| Sprint | Duration | Focus Area | Key Deliverables | Owner |
| --- | --- | --- | --- | --- |
| Sprint 0 | [TBD] | Setup & Security Remediation | Secrets migration, ECB → GCM encryption, BCrypt auth, insurer portal auth, CI/CD pipeline setup | [Engineering Lead] |
| Sprint 1 | [TBD] | Core Ingestion Engine | Metadata engine (YAML config), CSV validation, idempotency, async pipeline, DLQ | [Backend Lead] |
| Sprint 2 | [TBD] | Identity Resolution & Data Layer | Customer matching engine, database indexes, Redis caching, unmatched_policies quarantine | [Backend Lead] |
| Sprint 3 | [TBD] | B2C Portal — Auth & Dashboard | OTP login, secure token storage, unified portfolio dashboard (real API data) | [Frontend Lead] |
| Sprint 4 | [TBD] | Coverage Insights & Advisory | Protection gap module, benchmark logic, advisory content layer, advisor copy review | [Frontend + Content] |
| Sprint 5 | [TBD] | Insurer Upload Portal | Auth, CSV preview, upload history, file validation, progress bar, data quality report | [Frontend Lead] |
| Sprint 6 | [TBD] | Testing, Performance & Observability | 80% unit test coverage, load tests, ELK/Grafana, distributed tracing, circuit breakers | [QA + DevOps] |
| Sprint 7 | [TBD] | Hardening & Pre-launch | Pen test remediation, WCAG audit, DR plan, staging environment validation, beta cohort | [All Teams] |
| [TBD] | [TBD] | [Additional sprints TBD] | [To be defined in sprint planning] | [TBD] |

## 12.3 Dependencies with Owners & Required-By Dates

Each dependency must have a confirmed owner and required-by date before the PRD is finalised. Unowned dependencies are release risks.

| Dependency | Owner Team | Required By | Status |
| --- | --- | --- | --- |
| DPDP Act compliance legal review | Legal & Compliance | [DATE TBD — before design sprint] | Pending |
| IRDAI data sharing compliance review | Legal & Compliance | [DATE TBD — before insurer contracts] | Pending |
| Insurer data sharing agreements (min. 3) | Partnerships | [DATE TBD — before Sprint 1] | Pending |
| InfoSec sign-off on insurer portal auth model | Information Security | [DATE TBD — before Sprint 0] | Pending |
| InfoSec sign-off on encryption standards (AES-256-GCM) | Information Security | [DATE TBD — before Sprint 0] | Pending |
| Cloud infrastructure provisioning (India region) | DevOps / Platform | [DATE TBD — before Sprint 1] | Pending |
| Secrets manager setup (Vault / AWS SM) | DevOps / Platform | [DATE TBD — before Sprint 0] | Pending |
| PAN verification API contract | Partnerships / Engineering | [DATE TBD — before Sprint 2] | Pending |
| SMS OTP gateway contract | Partnerships / Engineering | [DATE TBD — before Sprint 3] | Pending |
| Protection gap benchmark definition | Product + Insurance Advisor | [DATE TBD — before Sprint 4] | Pending |
| Advisory content insurance advisor review | Content + Insurance Advisor | [DATE TBD — before Sprint 4] | Pending |
| Independent penetration test vendor | Information Security | [DATE TBD — before Sprint 7] | Pending |
| Budget approvals (infra, pen test, legal) | Finance + Product | [DATE TBD — before Sprint 0] | Pending |
| UX wireframes complete | Design | [DATE TBD — before Sprint 3] | Pending |

13. Stakeholder Sign-off

This PRD requires sign-off from all stakeholders listed below before engineering development begins. A stakeholder who does not respond within [X] business days of receiving the document is assumed to have no blocking objections, but this does not constitute formal approval.

| Stakeholder | Role | Area of Approval | Signature / Date | Status |
| --- | --- | --- | --- | --- |
| [Name TBD] | Product Manager | Full PRD ownership and scope decisions | [Signature / Date] | Pending |
| [Name TBD] | Engineering Lead (Backend) | Technical feasibility, NFRs, sprint estimates | [Signature / Date] | Pending |
| [Name TBD] | Engineering Lead (Frontend) | Frontend technical requirements, Flutter scope | [Signature / Date] | Pending |
| [Name TBD] | UX / Design Lead | User journeys, persona validation, design feasibility | [Signature / Date] | Pending |
| [Name TBD] | Data Engineering Lead | Schema design, ingestion pipeline, database NFRs | [Signature / Date] | Pending |
| [Name TBD] | DevOps / Platform Lead | Infrastructure requirements, CI/CD, DR plan | [Signature / Date] | Pending |
| [Name TBD] | Legal & Compliance Lead | DPDP Act, IRDAI obligations, consent framework | [Signature / Date] | Pending |
| [Name TBD] | Information Security Lead | Encryption standards, pen test, auth model sign-off | [Signature / Date] | Pending |
| [Name TBD] | Business / Product Owner | Business objectives, OKRs, budget approval | [Signature / Date] | Pending |
| [Name TBD] | Insurance Domain Advisor | Advisory content accuracy, benchmark methodology | [Signature / Date] | Pending |

## Sign-off Rules

- All P0-designated stakeholders (Product Manager, Engineering Leads, Legal, InfoSec) must provide explicit written approval before Sprint 0 begins.

- Any stakeholder may raise a blocking objection within [X] business days. Blocking objections must be resolved before the PRD moves to approved status.

- Approved status is defined as: all rows in the table above showing a dated signature with no outstanding blocking objections.

- Changes to scope, NFRs, or compliance requirements after sign-off require a new PRD version and re-approval from affected stakeholders only.

# 14. Glossary

The following terms are used throughout this document. Definitions are provided for non-technical readers.

| Term | Definition |
| --- | --- |
| AES-256-GCM | Advanced Encryption Standard with 256-bit key in Galois/Counter Mode. A strong authenticated encryption algorithm that prevents pattern leakage. Used for encrypting PII at rest. |
| AES-256-ECB | AES in Electronic Codebook mode. Deprecated and insecure for PII because identical plaintext always produces identical ciphertext, enabling pattern inference attacks. Prohibited in this system. |
| Advisory Layer | The plain-language explanations of insurance policies shown to customers in the portal. Explains what each policy means for their financial health. |
| Async / Asynchronous | A processing model where a task (e.g. file ingestion) runs in the background without blocking the user interface. The user receives a job ID and can check status later. |
| BCrypt | A password hashing algorithm with a configurable cost factor. Used to store credentials securely so that the original value cannot be recovered even if the database is breached. |
| BFF (Backend for Frontend) | A dedicated API layer that sits between the frontend application and the backend microservices. It aggregates data from multiple services into a single response optimised for the UI. |
| Circuit Breaker | A resilience pattern (implemented via Resilience4j) that stops calling a failing service after a threshold of errors, preventing cascading failures across the system. |
| Config-driven / Metadata Engine | An architecture where business logic (e.g. how to map an insurer's CSV columns to the database schema) is defined in configuration files (YAML/JSON) rather than hardcoded in application code. |
| Coverage Gap | The difference between the insurance coverage a customer currently has and the coverage they should have based on their income, life stage, and dependents. |
| DPDP Act 2023 | Digital Personal Data Protection Act 2023. Indian law governing the collection, processing, and storage of personal data. Requires explicit, informed customer consent. |
| DLQ (Dead Letter Queue) | A message queue that receives messages which could not be processed successfully after all retry attempts. Used in the ingestion pipeline for failed records. |
| ECB → see AES-256-ECB |  |
| ELK Stack | Elasticsearch, Logstash, and Kibana. A centralised logging and search platform used for aggregating and querying application logs across microservices. |
| Feign | A declarative HTTP client used in Spring Boot microservices for calling other services. Referenced in the retry logic requirements. |
| flutter_secure_storage | A Flutter package that stores data in the device's secure keychain (iOS) or encrypted shared preferences (Android/Web). Used for secure JWT token storage. |
| GCM → see AES-256-GCM |  |
| GoRouter | A Flutter navigation package that provides declarative, URL-based routing. Replaces imperative Navigator.push() calls for predictable navigation behaviour. |
| HLD / LLD | High-Level Design and Low-Level Design. Architecture documents showing system components and their interactions (HLD) and detailed implementation specifications (LLD). |
| Idempotency | A property of an operation where running it multiple times produces the same result as running it once. Critical for the ingestion pipeline to prevent duplicate records on re-runs. |
| IRDAI | Insurance Regulatory and Development Authority of India. The government body that regulates the Indian insurance industry. Sets data handling and customer protection rules for insurers and aggregators. |
| IV (Initialisation Vector) | A random value used in conjunction with an encryption key to ensure that the same plaintext encrypted twice produces different ciphertext. Required for AES-GCM/CBC modes. |
| JaCoCo | Java Code Coverage tool. Measures what percentage of the service layer code is exercised by unit tests. Target is 80%+ for this project. |
| JWT (JSON Web Token) | A compact, signed token used for authenticating API requests. The token is issued on login and included in subsequent requests to prove the user's identity. |
| Kafka / RabbitMQ | Message broker systems used for event-driven, asynchronous communication between services. Planned for the ingestion pipeline in V2. |
| Loki + Grafana | An alternative to ELK for centralised logging. Loki indexes log metadata; Grafana provides the visualisation dashboard. |
| Micrometer | A metrics collection library for Java applications. Used with Zipkin or Jaeger to implement distributed tracing across microservices. |
| MongoDB | A NoSQL document database. Used as the primary data store in the MyPolicy backend. |
| NBFC-AA (Account Aggregator) | Non-Banking Financial Company — Account Aggregator. A licensed intermediary in India's Account Aggregator framework that enables regulated, consent-based sharing of financial data between institutions. |
| NoSQL Injection | An attack where malicious input in a database query manipulates the query's behaviour. The MongoDB equivalent of SQL injection. Prevented by input sanitisation. |
| OWASP Top 10 | Open Web Application Security Project's list of the 10 most critical web application security risks. Full compliance is a mandatory pre-launch requirement. |
| PAN (Permanent Account Number) | A 10-character alphanumeric identifier issued by the Income Tax Department of India. Used as a customer identity resolution field. Must never be used as a login password or displayed unmasked. |
| Pen Test (Penetration Test) | A simulated cyberattack on the system conducted by an independent security vendor to identify vulnerabilities before go-live. |
| PII (Personally Identifiable Information) | Data that can be used to identify an individual. In this system: name, mobile number, email, PAN, date of birth, policy numbers. Subject to encryption and DPDP Act requirements. |
| Protection Gap | See Coverage Gap. |
| Redis | An in-memory data store used as a cache for read-heavy API endpoints to improve response times and reduce database load. |
| refCustItNum | Internal reference customer identification number. A system-generated unique identifier used for customer record linking across insurer data sources. |
| Resilience4j | A Java library for implementing resilience patterns including circuit breakers, retry logic, and rate limiters in microservice architectures. |
| Riverpod / Provider | Flutter state management frameworks. Replace raw setState() calls with a structured, testable approach to managing application state. |
| RS256 | An asymmetric JWT signing algorithm using RSA private/public key pairs. More secure than symmetric algorithms (HS256) because the verification key can be public without exposing the signing key. |
| SonarQube | A code quality and security analysis platform that integrates with CI/CD pipelines. Used to track test coverage, code smells, and security vulnerabilities. |
| Spring Cloud Contract | A framework for consumer-driven contract testing between microservices. Ensures that API changes do not break dependent services. |
| Spring Cloud Gateway | An API gateway built on Spring Boot. Handles routing, rate limiting, authentication, and request logging for all microservice endpoints. |
| Testcontainers | A Java library that provides disposable Docker containers for integration testing. Used to run MongoDB in isolation during test execution. |
| TLS (Transport Layer Security) | A cryptographic protocol that encrypts data in transit between client and server. TLS 1.2 is the minimum required; TLS 1.3 is preferred. |
| Unified Portfolio Dashboard | The main screen of the B2C customer portal showing all the customer's insurance policies (Life, Health, Term) from all linked insurers in a single consolidated view. |
| Unmatched Policies | Policy records from an insurer file that could not be linked to any customer in the Customer Master using the identity resolution rules. Stored in a quarantine collection for ops review. |
| WCAG 2.1 AA | Web Content Accessibility Guidelines version 2.1 at Level AA. The internationally accepted standard for web accessibility. Required for the customer portal to ensure usability for people with disabilities. |
| Zipkin / Jaeger | Distributed tracing systems that track request flows across multiple microservices, enabling engineers to diagnose latency and errors in production. |